# Customer Registration and Cash Management Assignment

IFT 401 Team 2 Mock Stock Trading System

| Assigned to | Steeve Tankeu |
| --- | --- |
| Assigned by | Nathan Able, Project Lead |
| Start condition | Begin after PR 6 and PR 7 are approved and merged; synchronize local main |
| Acknowledgment | Within 24 hours of delivery |
| Visible checkpoint | Share route and data contracts by October 5; draft PR by October 7 |
| Working pull request due | October 10, 2026 |
| Trello deliverable cards | Implement customer registration and account initialization Implement cash deposit and withdrawal functions |

# Assignment purpose

Build customer registration and simulated cash operations on the approved trading data models. This assignment turns Portfolio and CashTransaction into usable customer functions for the mid-build demonstration.

Use Django’s authentication, forms, transactions, and model validation. Confirm business rules that are not yet numeric, particularly the deposit limit, with the team before hard-coding a value.

# Expected result

• A new customer can register with name, unique username, unique email, and password, then enter an authenticated session.

• Registration creates exactly one Portfolio with $25,000.00 and one INITIAL_BALANCE ledger entry in the same atomic transaction.

• The customer can deposit and withdraw simulated cash through validated forms; each accepted change creates an auditable ledger entry.

• A focused PR with tests, manual scenarios, and integration contracts for Cat and Nathan.

# Working context

The trading-model PR defines data fields but does not create a customer account or implement money movement. Portfolio.cash_balance is the total simulated cash; available cash is cash_balance minus reserved_cash. Pending buys reserve cash without creating a CashTransaction. Accepted deposits and withdrawals change total cash and create ledger records. Use signed amounts that agree with the model constraints.

# Assigned scope

## Registration

• Use Django user creation and password hashing; validate required name, username, email, password confirmation, and uniqueness of username and email.

• Create the user, Portfolio, and positive opening ledger entry atomically. Log the new customer in after success; show field-level errors without creating partial records.

## Cash operations

• Provide authenticated deposit and withdrawal forms, service functions, and routes. Agree on a positive maximum deposit amount with Nathan before implementing the limit.

• Deposit increases cash_balance and appends a positive DEPOSIT CashTransaction; withdrawal decreases cash_balance and appends a negative WITHDRAWAL CashTransaction.

• Reject zero, negative, nonnumeric, above-limit, and overdrawn amounts. Calculate withdrawal availability after reserved_cash. Make each balance change and ledger entry one atomic operation and guard against stale concurrent balances.

# Files owned for this assignment

• accounts/forms.py and accounts/views.py for registration and cash entry endpoints, as appropriate

• accounts/urls.py and its inclusion in stock_simulator/urls.py

• accounts/services.py or trading/cash_services.py for atomic operations

• accounts/tests.py and focused cash-operation tests

# Changes that require coordination

• Nathan owns buy-order operations in trading/order_services.py and the buy route in trading/buy_views.py. Agree on Portfolio locking and available-cash rules before implementing either path.

• Cat owns the finished registration and cash templates and dashboard presentation. Give her final route names, form fields, validation messages, and context by October 5.

• Do not change trading model fields or migrations after PR 7 merges without a specific team decision.

# Currently out of scope

• Buy and sell execution, pending-order cancellation, stock search, market price generation, and portfolio gain or loss calculations.

• Do not put account initialization in a template or rely on Django Admin creation as the public registration workflow.

# Recommended work path

After PR 7 merges, synchronize main and apply the single trading migration on a fresh development database.

Agree on the deposit cap and shared cash calculation with Nathan, then send the route and template contract to Cat.

Implement registration and its atomic account initialization; test both success and duplicate or invalid input.

Implement deposit and withdrawal services and endpoints, then test rejection and rollback cases.

Open a draft PR by October 7 with enough working code for integration; make it ready for review by October 10.

# Acceptance criteria

☐ A new user registration creates exactly one User, Portfolio with $25,000.00, and INITIAL_BALANCE CashTransaction, then authenticates the customer.

☐ Invalid registration and duplicate username or email leave no partial account or ledger records. Passwords are hashed.

☐ Successful deposit or withdrawal changes the correct customer Portfolio and records type, signed amount, timestamp, and balance_after.

☐ Zero, negative, nonnumeric, over-limit, and overdrawn submissions show useful errors and create no partial updates. Reserved cash reduces the available withdrawal amount.

☐ A customer cannot operate on another customer’s account. Concurrent operations cannot silently overwrite a balance.

# Required verification

Run and report the results of the following project checks:

python manage.py check

python manage.py migrate

python manage.py makemigrations --check

python manage.py test

Manually verify at minimum:

• Register a new customer and inspect initial cash and opening ledger entry.

• Submit one valid and one invalid deposit; submit one valid and one overdrawn withdrawal.

• Confirm a logged-out user cannot reach cash operations and one customer cannot alter another customer’s cash.

# Pull request and evidence

• Use feature/customer-registration-cash for a focused draft PR by October 7 and a reviewable PR by October 10.

• Include command output, browser screenshots for registration and cash success and error states, and a short note describing the chosen deposit cap and concurrency approach.

• Coordinate template integration with Cat before requesting final review; another teammate reviews before merge.

# Communication expectations

• Acknowledge the assignment and confirm the project runs locally.

• Post a brief progress update every 48 to 72 hours, including a draft PR link once available.

• Raise blockers promptly with the error, affected file or route, and what has been tried.

• Identify contract or schema changes before implementing them; respond to review comments with the correction or a question.

# Verified learning resources

These official resources support the new concepts in this assignment. The earlier handoffs already list the shared project setup and general Django references.

Django authentication and login
https://docs.djangoproject.com/en/5.2/topics/auth/default/
Use the account, password, and session guidance for registration and login.

Django forms
https://docs.djangoproject.com/en/5.2/topics/forms/
Use form validation and display of field errors for cash and registration inputs.

Database transactions
https://docs.djangoproject.com/en/5.2/topics/db/transactions/
Use atomic units for account initialization and balance plus ledger updates.

# Completion standard

Complete when a newly registered customer can safely manage simulated cash through the application, invalid input leaves no partial data, and Cat can present the accepted behavior in the browser.